VB6 Modernization Analysis Executive Brief

Client · VB6 Modernization Analysis

Generated: 2026-04-08

Readiness

12/17 quality gates passing, 3 failing.

| Routes | Modules | Files | LOC | QA Status |
| --- | --- | --- | --- | --- |
| 212 | 90 | 103 | 37446 | WARN |

Scope Summary

The current BRD is grounded in 37,446 LOC across 103 files from the selected PHP scope. Unless the scope lock explicitly states full-repository coverage, this document should not be interpreted as claiming that every legacy workflow was analyzed.

Current vs Target State

Legacy PHP custom_php_mvc application with 212 routes, 90 controllers, 36 templates, 153 extracted SQL statements, and 0 detected background job workflows.

Deliver a TypeScript-based target architecture with explicit services, route handling, and hardened security/data access behavior.

Blocking Decisions

- DEC-SESSION-001: Session behavior must be mapped to the target authentication/session model.

- DEC-BDD-001 resolution plan: capture golden flows for the onboarding, contractor placement, and portal upload workflows before sprint planning is approved.

- DEC-FILEIO-001: Upload and export workflows require target-state storage and validation design.

- DEC-DATA-FUNC-001: Reimplement custom MySQL functions recentProfile(), alignRate() before target-state data access is approved.

Top Risks

| ID | Severity | Risk | Mitigation |
| --- | --- | --- | --- |
| — | HIGH | Shared Services: 73 SQL statements carry injection-style or unsafe-query signals | Upload/export surface requires validation and storage hardening. Parameterize queries and preserve domain data contracts before workflow migration. |
| — | HIGH | Contractor Placement: 33 SQL statements carry injection-style or unsafe-query signals | Upload/export surface requires validation and storage hardening. Parameterize queries and preserve domain data contracts before workflow migration. SQL risk flags detected: string_concatenation, possible_unparameterized_query. Session-coupled workflow state may hide business invariants. SQL risk flags detected: string_concatenation. |
| — | MEDIUM | ApApprovalTeam: 19 SQL statements carry injection-style or unsafe-query signals | Upload/export surface requires validation and storage hardening. Parameterize queries and preserve domain data contracts before workflow migration. SQL risk flags detected: string_concatenation, possible_unparameterized_query. Session-coupled workflow state may hide business invariants. Complex entity management within controller, potential for data inconsistency. |
| — | MEDIUM | JobListing: 12 SQL statements carry injection-style or unsafe-query signals | Parameterize queries and preserve domain data contracts before workflow migration. SQL risk flags detected: string_concatenation, possible_unparameterized_query. High coupling with database and OMS system, potential security risks with token handling. |
| — | HIGH | Onboarding: 5 SQL statements carry injection-style or unsafe-query signals | Portal-facing attack surface requires early security remediation. Parameterize queries and preserve domain data contracts before workflow migration. |
| — | MEDIUM | RecruiterMetrics: 5 SQL statements carry injection-style or unsafe-query signals | Parameterize queries and preserve domain data contracts before workflow migration. SQL risk flags detected: string_concatenation. Complex SQL queries embedded in controller, potential for performance bottlenecks. |
| — | HIGH | Identity and Access: 3 SQL statements carry injection-style or unsafe-query signals | Portal-facing attack surface requires early security remediation. Upload/export surface requires validation and storage hardening. Parameterize queries and preserve domain data contracts before workflow migration. |
| — | MEDIUM | CcaTransfer: 3 SQL statements carry injection-style or unsafe-query signals | Parameterize queries and preserve domain data contracts before workflow migration. SQL risk flags detected: string_concatenation, possible_unparameterized_query. Session-coupled workflow state may hide business invariants. Direct database access in controller, limited input validation. |

Recommended Phasing

- Deliver a TypeScript-based target architecture with explicit services, route handling, and hardened security/data access behavior.

- Close blocking decisions and scope-lock assumptions before Build.

- Use domain dossiers for sprint planning and module cards for implementation handoff.